### Work Breakdown & Responsibility Matrix

| Subsystem / Layer | Module & Key Deliverables | Primary Owner | Handshake / Interface Boundary |
| --- | --- | --- | --- |
| 1. Edge & Telemetry | ESP32 firmware, sensor wiring (MPU-6050, DS18B20, ACS712), Wokwi simulation fallback, MQTT client. | Teammate (CSE) | Defined JSON Telemetry Schema published to AWS IoT Core. |
| 2. Cloud Ingestion | AWS IoT Core rules, telemetry ingestion Lambda, DynamoDB / Amazon Timestream, and S3 data lake setup. | Teammate (CSE) | Clean, validated telemetry stream stored and exposed via AWS API / S3. |
| 3. Feature Engineering | Time-domain statistics (RMS, kurtosis, crest factor) and FFT spectral analysis (spectral centroid, dominant frequencies). | You (ISE) | Python feature extraction pipeline packaged as a reusable function/module. |
| 4. Deep Learning Prognostics | Isolation Forest baseline, LSTM Autoencoder (anomaly detection), 1D-CNN (fault classification), CNN-LSTM (RUL regression). | You (ISE) | Standalone model inference engine producing standardized anomaly, fault, and RUL scores. |
| 5. MLOps & CI/CD | Experiment tracking (MLflow), dataset versioning (DVC), drift monitoring (Evidently AI), Dockerization, and GitHub Actions CI/CD. | Shared (50/50) | You own MLflow tracking & Evidently drift logic; Teammate owns Docker, DVC remote S3 storage, and GitHub Actions CI/CD. |
| 6. Agentic AI Decision Swarm | LangGraph / CrewAI multi-agent workflow (Diagnostic Agent with RAG, Inventory Agent, Scheduler Agent). | You (ISE) | Autonomous reasoning engine emitting validated SAP-ready operational actions. |
| 7. SAP Enterprise Core | SAP BTP Cockpit setup, Destination Service, OAuth 2.0, OData v4 endpoints for SAP PM (Work Orders) and SAP MM (Requisitions). | Teammate (CSE) | Secure REST / OData execution client invoked by the Agentic AI tools. |
| 8. Digital Twin & Fiori UI | Digital Twin data model, health score engine, and SAP Fiori / SAPUI5 dashboard with real-time charts and ERP status cards. | Shared (50/50) | You own the Digital Twin state machine & health score formula; Teammate builds the Fiori UI and connects frontend widgets. |
| 9. Testing & Presentation | End-to-end integration tests, fault injection demos, latency/accuracy KPI benchmarks, final project report. | Shared (50/50) | Joint demonstration to the Edunet & SAP evaluation jury. |

### Detailed Ownership Breakdown

#### Your Ownership: Data Intelligence, Prognostics & Agentic AI (ISE Lead)

You will build the core computational intelligence that turns raw physical data into operational insights:

- Signal Processing & Feature Extraction:

  - Implement time-domain calculations: RMS, peak-to-peak, kurtosis, skewness, and crest factor.

  - Implement frequency-domain transformations using SciPy/NumPy FFT: extract dominant frequency peaks, spectral centroid, spectral spread, and harmonic band energy.

- Machine Learning & Deep Learning Engine:

  - Isolation Forest: Establish the unsupervised baseline on engineered tabular features.

  - LSTM Autoencoder: Build and train the primary reconstruction error model on healthy operating windows using NASA C-MAPSS or synthetic vibration profiles to identify developing mechanical anomalies.

  - 1D-CNN Fault Classifier: Train the multi-class model to categorize specific failure modes: bearing wear, rotor imbalance, misalignment, overheating, and motor overload.

  - CNN-LSTM RUL Regressor: Implement sequence degradation modeling to project remaining operating hours before threshold failure.

- Agentic AI Decision Swarm:

  - Orchestrate the multi-agent graph using LangGraph or CrewAI.

  - Build the Diagnostic Agent with vector-search RAG over equipment maintenance manuals to generate contextual failure explanations.

  - Build the Inventory Agent logic that cross-checks required replacement components against SAP stock.

  - Build the Scheduler Agent that weights failure criticality against production shift schedules to propose maintenance urgency.

- Digital Twin Mathematical Modeling:

  - Implement the state machine transitions 
(Healthy → Watchlist → Warning → Critical).

  - Implement the composite asset health score algorithm: 
HealthScore = 100 - (w1 * A + w2 * T + w3 * C + w4 * R).

#### Teammate's Ownership: Edge Systems, Cloud Infrastructure & SAP Integration (CSE Lead)

Your teammate will build the underlying systems, communications, and enterprise integration pipeline:

- Embedded Hardware & Edge Telemetry:

  - Wire the physical testbed: ESP32 connected to the MPU-6050 accelerometer, DS18B20/DHT22 temperature sensor, and ACS712 current sensor on a small DC motor.

  - Write the ESP32 C++/Arduino firmware to sample sensor pins, apply moving-average noise filtering, calculate RMS, structure the JSON payload, and transmit telemetry over MQTT with TLS.

  - Configure the Wokwi simulation project as a backup for hardware demonstrations.

- AWS Serverless Pipeline:

  - Configure AWS IoT Core policies, X.509 device certificates, and MQTT message routing.

  - Implement AWS Lambda functions (telemetry_ingest_lambda and feature_engineering_lambda) to validate payloads and execute feature transforms.

  - Set up Amazon DynamoDB / Timestream for fast telemetry reads and Amazon S3 for cold raw data lakes.

- SAP BTP & Enterprise ERP Integration:

  - Configure the SAP BTP trial subaccount, Destination Service, and OAuth 2.0 credentials.

  - Implement the integration layer using SAP Cloud SDK / Python to talk to SAP S/4HANA OData v4 APIs.

  - Wire the endpoints for SAP PM (API_MAINTENANCEORDER / Maintenance Notifications) to generate work orders.

  - Wire the endpoints for SAP MM (API_PRODUCT_SRV / Purchase Requisitions) for stock verification and parts procurement.

- SAP Fiori Frontend & DevOps:

  - Build the SAP Fiori / SAPUI5 dashboard displaying the asset health gauge, live FFT visualizer, alert feed, and real-time work order status cards.

  - Create the Docker environment and GitHub Actions CI/CD workflows for automated builds and testing.